Case Analysis

Current situation, evaluated alternatives, and solution feasibility

SugoiAnime — Anime Streaming Platform

Capstone Project

Team:

Elizabeth Alegría · Natalia Benítez · Marco Hernández

Version 1.0 · 2026-08-13

Índice

1. Introduction	3

2. Problem Analysis	4

2.1. Problem Statement	4

2.2. Root Causes	4

2.3. Indirect Evidence: The Persistence of Unauthorized Offerings	4

2.4. Cost of Not Solving the Problem	4

3. Stakeholder Analysis	5

3.1. Stakeholder Matrix	5

3.2. The Stakeholder That Most Conditioned the Design	5

4. Evaluated Solution Alternatives	6

4.1. Architectural Style	6

4.2. Container Orchestration	6

4.3. Recommendation Engine	6

4.4. Multimedia Content Delivery	7

4.5. Discarded Epics and Requirements	7

5. Feasibility Analysis	8

5.1. Technical Feasibility	8

5.2. Economic Feasibility	8

5.3. Operational Feasibility	9

5.4. Legal and Regulatory Feasibility	9

6. Cost and Benefit of Scope Decisions	10

6.1. Story Points by Priority	10

6.2. Benefit of Withdrawing Epic 07 Before Starting It	10

6.3. Relationship Between Risk R05 and Observed Result	10

7. Risks: Original Evaluation vs. Result	11

8. Analysis Conclusions	12

8.1. On the Choice of Solution	12

8.2. On Feasibility	12

8.3. On the Value of Retrospective Analysis	12

9. Warnings About This Document	13

9.1. Prepared at Project Closure	13

9.2. Absence of Citable Market Figure	13

9.3. Conditional Legal Feasibility under Law 17,336	13

9.4. Relationship with Other Artifacts	13

# 1. Introduction

This document analyzes the problem that SugoiAnime solves, evaluates the solution alternatives considered and discarded, and examines the technical, economic, operational, and legal feasibility of the built project. Its function is distinct from the rest of the documentation: while the Integrated Planning Document establishes what will be built and the Design Document describes how it was built, this document explains why this solution and not another, and with what evidence it is argued that it was viable before building it and remains viable now that it is built.

The analysis relies on two distinct sources of evidence, which should be distinguished from the beginning. The first is the ex-ante evaluation: the reasoning that led to choosing this architecture and scope before writing code. The second is the ex-post verification: actual data on progress, cost, and materialized risk obtained during eight construction sprints. Where both coincide, the decision is doubly supported. Where they differ, the document explicitly declares it, because an unacknowledged deviation is more harmful to the defense than an explained deviation.

# 2. Problem Analysis

## 2.1. Problem Statement

Anime consumption in Chile and Latin America currently occurs through three channels, none of which satisfies the problem adequately: generalist streaming platforms, specialized services without a consolidated regional presence, and unauthorized sites. Each fails in a different dimension, and that combination of partial failures defines the project's opportunity space.

## 2.2. Root Causes

A root cause analysis, rather than just treating symptoms, separates a well-posed problem from a list of user complaints. The five difficulties identified in the Product Vision (catalog fragmentation, incomplete metadata, language barrier, loss of progress across devices, profiles without real separation) are not independent: they all stem from a single structural cause.

| Root Cause | Resulting Symptoms | Why Generalist Platforms Do Not Solve It |
| --- | --- | --- |
| Anime is not the primary product of generalist platforms | Incomplete metadata, recommendations trained on catalogs dominated by Western cinema, untranslated synopses | Investment in curating metadata and tuning recommendation engines to a genre is proportional to how much that genre contributes to business; for anime, that proportion is low |
| Content is distributed under independent licensing agreements per platform | Fragmentation: following multiple airing series requires multiple accounts | Each platform licenses its own catalog; there is no legal aggregator with complete coverage |
| Content is distributed under independent licensing agreements per platform | Loss of progress when switching devices, mixed history on shared accounts | It is a design decision of each platform, not a technical limitation; solving it does not depend on the catalog but on account architecture |

## 2.3. Indirect Evidence: The Persistence of Unauthorized Offerings

The strongest argument that the problem is real is not a survey, but an observable fact: unauthorized anime distribution sites maintain a sustained audience despite offering an objectively worse experience—intrusive advertising, malware risk, lack of guarantees on personal data—than any comparable legal service. When a user consciously chooses a worse alternative in almost every dimension except one (availability of the specific content they seek), it is evidence that this dimension outweighs the others, and that the legal offering is not covering it.

## 2.4. Cost of Not Solving the Problem

For the user segment described in the Product Vision, the cost of the problem persisting manifests in three ways: lost time consulting multiple sources to check availability, exposure to security risks on unauthorized sites, and loss of continuity when switching devices, which reduces the likelihood of a user finishing a series they started.

# 3. Stakeholder Analysis

## 3.1. Stakeholder Matrix

Each stakeholder is characterized by their interest in the project and their ability to influence it. The matrix distinguishes between who needs to be kept informed and who must be actively managed.

| Stakeholder | Interest | Influence | Strategy |
| --- | --- | --- | --- |
| Active follower user | High: primary segment defined in Product Vision | Low: does not participate in development | Satisfy directly with Must prioritized functionalities |
| Occasional viewer user | Medium: benefits but does not drive demand | Low | Satisfy through frictionless interface (RF-01) |
| Family group / minors | High: profile separation directly affects them | Low | Protect through Law 19.628 and history separation (RF-09) |
| Development team (3 members) | High: responsible for delivery and individually evaluated | High: decides architecture and scope | Active management: Sprint Backlog and Definition of Done |
| Evaluation committee | High: determines approval of capstone project | High: can demand scope changes | Active management: this complete documentation |
| Academic institution | Medium: timeframe and delivery format | High: defines deadlines and formal requirements | Comply with Gantt Chart schedule |
| Copyright holders (Law 17.336) | Medium: interest in content not being used without license | High: infringing puts entire project at risk | Actively avoid: public domain or open-licensed content only (R04) |
| AWS, as infrastructure provider | Low: standard commercial provider | Medium: billing policies affect budget | Monitor: billing alerts configured before resource creation (R01) |
| Jikan API / MyAnimeList | Low: external provider with no contractual relationship | Medium: availability affects RF-04 | Monitor: circuit breaker and seed dataset as mitigation (R02) |

## 3.2. The Stakeholder That Most Conditioned the Design

Copyright holders do not participate in the project in any active sense, but their potential influence is the highest in the table: a single infringement of Law 17,336 could result in AWS account suspension due to DMCA notification processing, halting the entire project at any stage. For that reason, the decision to populate the system exclusively with public domain material, Creative Commons licenses, or official trailers is not a minor scope restriction: it is the precondition that allows the rest of the project to exist.

# 4. Evaluated Solution Alternatives

This section documents the architecture and scope decisions that were evaluated and discarded, along with the reason for each discard. Its role is to anticipate the most frequent question in a capstone project defense: "why didn't you do X instead?".

## 4.1. Architectural Style

| Alternative | Why it was discarded |
| --- | --- |
| Single monolith | Does not allow demonstrating data isolation per domain required by NFR-02, and couples the deployment cycle of unrelated features (catalog and authentication, for example) |
| Microservices with shared database | Resolves independent deployment but not data isolation; a cross-domain query remains possible, and NFR-02 requires that it not be |
| Microservices with Database-per-Service (chosen) | Real isolation: each domain cannot access another's data even if it wanted to, because it lacks credentials for the corresponding instance |

## 4.2. Container Orchestration

| Alternative | Why it was discarded |
| --- | --- |
| Kubernetes | Oversized for a 2-core machine with 4 GB RAM. Additional operational complexity — control plane, manifests, custom secrets management — provides no demonstrable value in a single-node deployment, and consumes time from an already tight schedule |
| Manual deployment without containers | Does not satisfy NFR-06 (containerized deployment) nor allow reproducibility: the system could not be brought up from the repository with a single command |
| Docker Compose (chosen) | Satisfies NFR-06 with minimal sufficient complexity. The recognized limitation is the absence of automatic horizontal scaling, explicitly declared in the Product Vision scope |

## 4.3. Recommendation Engine

This alternative was explicitly evaluated during construction, not just at the design stage, and deserves its own detailed section because the decision was made using real catalog data rather than abstract assumptions.

| Alternative | Advantage | Why it was discarded |
| --- | --- | --- |
| Collaborative filtering | Captures behavioral patterns among similar users | Suffers from the cold start problem: with few users and no accumulated history it yields no useful signal, and the project lacks a real user base |
| Logistic regression over 14 parameters | Greater technical sophistication, valuable in an academic defense | Evaluated against real catalog data (31 anime, 5–10 favorites per profile) over 14 parameters: the ratio of observations to parameters favors overfitting. The model would likely recommend worse than a simpler alternative given this data volume |
| Content-based filtering using cosine similarity (chosen) | Works from the first user, is auditable — each recommendation is explained by shared genres — and does not depend on data volume to be accurate | Recognized limitation: does not capture affinities not encoded in genres, such as narrative style or animation studio |

## 4.4. Multimedia Content Delivery

| Alternative | Why it was discarded |
| --- | --- |
| Serve video directly from the backend | Does not satisfy NFR-07, which requires cloud storage and CDN distribution; additionally saturates the 2-core VM compute with media traffic, competing with API requests |
| Adaptive streaming (HLS / DASH) | Requires multi-bitrate encoding and a segmentation server; the implementation cost is disproportionate to the value demonstrated in an academic prototype with a limited catalog. Explicitly declared out of scope in Product Vision |
| Progressive MP4 via S3 and CloudFront (chosen) | Satisfies NFR-07 with minimal sufficient complexity: the full file streams progressively while playing, and CDN reduces perceived latency without requiring segmentation |

## 4.5. Discarded Epics and Requirements

The most significant scope reduction in the project is Epic 07 (Payments), which carries along FR-10, FR-11, and NFR-08. The decision was made when confronting the original planning with the team's actual capacity.

| Discarded element | Reason for discard |
| --- | --- |
| FR-10 and FR-11 (Premium subscription and payment gateway) | The Gantt chart showed that Sprints 6, 7, and 8 were planned far above the declared capacity of 96 hours per sprint. Adding a payment gateway — even in Sandbox mode — would have required an additional microservice, third-party provider credentials, and its own testing surface during the tightest schedule window |
| NFR-08 (asynchronous inter-service communication) | Depended directly on the Payments Epic: without a purchase event to publish, there is no real use case for a message bus in this system. Retaining it would mean adding infrastructure to demonstrate a capability without a genuine consumer |

# 5. Feasibility Analysis

Four feasibility dimensions evaluated with dual evidence: estimation prior to building, and verified data after building.

## 5.1. Technical Feasibility

Answers whether team had or could acquire within schedule the necessary technical knowledge.

| Component | Ex-ante technical risk | Verified result |
| --- | --- | --- |
| Spring Boot 4.1.1 | Recent version, with sparse third-party documentation and API changes compared to version 3 | Built and deployed. Accounted for 5 of the 19 defects recorded in the Test Plan, all resolved |
| Testcontainers 2.0 | Reorganized packages compared to previous versions, without guaranteed compatibility with available guides | Integrated in the four integration test classes, with 19 cases executing against real PostgreSQL |
| Microservices architecture | No team member had prior experience deploying more than one service in production | Nine containers in production, with data isolation and inter-service communication verified in the Test Plan |
| AWS Integration (S3, CloudFront, EC2) | No team member had prior experience with production cloud services | Deployed and verified: CDN distribution with measured cache hit ratio (PN-07) |

## 5.2. Economic Feasibility

No revenue model (out of scope per Product Vision); economic feasibility reduces to: is cost of building and operating prototype compatible with capstone budget (effectively ~$0)?

| Item / Category | Ex-ante estimation | Verified result |
| --- | --- | --- |
| Compute (VM EC2 t3.medium) | ~30 USD monthly if kept running continuously | Mitigated by turning off the instance outside of development and demonstration sessions; actual cost much lower than continuous usage estimate |
| Storage (S3) and distribution (CloudFront) | S3 and CloudFront are within AWS always-free tiers, which do not consume account credits or the 6-month Free Plan period | With ~500 MB of video and dozens of images, demo and test traffic remains, according to deployment guide estimates, below 1 USD monthly, very likely 0 |
| Risk of cost overrun due to forgotten resources | Identified as risk R01 in the Integrated Planning Document | Mitigated with a 1 USD billing budget and alerts at 50%, 80%, and 100%, configured before creating any AWS resources, as required by the risk's own mitigation |

The condition that makes this estimate viable is an account decision, not just architecture: using the AWS Free Plan, where credit exhaustion suspends service rather than generating an invoice. For students without budget, impossible unexpected charges outweigh marginal savings.

## 5.3. Operational Feasibility

Evaluates whether team composition and real availability could execute plan within timeline. Ex-ante analysis was more optimistic than reality, detailed below.

| Indicator | Planned | Actual (Gantt Chart / Product Backlog) |
| --- | --- | --- |
| Capacity per sprint | 96 hours (3 team members × 8 weekly hours × 4 weeks, approx.) | Exceeded in Sprints 6, 7, and 8: 118, 142, and 170 planned hours respectively |
| Cumulative workload excess | No expected deviation | 998 total planned hours vs. 864 hours declared capacity: 15.5% excess |
| Backlog items completed | 32 out of 32 (100%) | 22 out of 32 (69%), with 162 of 290 points delivered |
| Must-have items (mandatory) | 12 out of 12 | 12 out of 12 completed: 100% of highest priority |
| Should-have items (important) | 13 out of 13 | 10 out of 13 completed: 77% progress |
| Could and Won't items | 4 and 3 respectively | 0 out of 4 and 0 out of 3: not started |

## 5.4. Legal and Regulatory Feasibility

Chile requires no prior license/authorization to operate streaming platform; legal feasibility reduces to compliance with applicable laws.

| Standard / Regulation | Obligation | Feasibility |
| --- | --- | --- |
| Law 19.628 (Personal Data Protection) | Informed consent, separated by purpose and persisted; right to erasure | High: implemented and verified with evidence (PI-06, PI-08, PA-05, PA-08 of the Test Plan) |
| Law 17.336 (Intellectual Property) | Content with documented and verifiable licensing | Conditional: depends on the team maintaining the discipline of not incorporating unlicensed copyrighted content. It is an operational decision, not an automatic system property |
| Law 19.496 (Consumer Protection) | Truthful information regarding the service offered | High, and low effort: since no commercial transaction exists (RF-10/RF-11 out of scope), the obligation is reduced to ensuring the interface does not mislead regarding the academic nature of the service |
| Law 21.459 (Computer Crimes) | Minimal attack surface, controlled access | High: verified with external port scanning (PN-04) showing a single entry point |

# 6. Cost and Benefit of Scope Decisions

Quantifies effect of scope reductions with actual Product Backlog and Gantt Chart figures.

## 6.1. Story Points by Priority

| MoSCoW Priority | Items | Points | Completed | % Progress |
| --- | --- | --- | --- | --- |
| Must (mandatory) | 12 | 86 | 12 | 100% |
| Should (important) | 13 | 91 | 10 | 77% |
| Could (desirable) | 4 | 50 | 0 | 0% |
| Won't (out of current scope) | 3 | 63 | 0 | 0% |
| Total | 32 | 290 | 22 | 69% |

The correct reading of this table is not that the project completed 69% of planned work, but that it completed 100% of mandatory and 77% of important items, leaving unstarted only 113 of 290 total points, concentrated almost entirely in categories designed to be sacrificed first.

## 6.2. Benefit of Withdrawing Epic 07 Before Starting It

The benefit of the decision is expressed in two terms:

– Avoided Risk: A payment gateway (even Sandbox) introduces a security test surface (simulated card data handling, Law 19,496 compliance) during the tightest schedule stretch.

– Recovered Capacity: The 63 points in the Won't category redirected hours to support 100% Must compliance during overloaded sprints.

The cost of this decision is equally real: RF-10, RF-11, and RNF-08 have no design element because they are unimplemented. A future commercial deployment would need to build this epic from scratch.

## 6.3. Relationship Between Risk R05 and Observed Result

The Integrated Planning Document identified R05 (schedule overload) before construction. The Gantt Chart showed concrete materialization: 998 planned vs 864 capacity hours (15.5% excess in Sprints 6–8). Withdrawing Epic 07 was the risk mitigation put into practice.

# 7. Risks: Original Evaluation vs. Result

Confronts 6 original risks (R01–R06) with actual outcomes.

| Risk | Original Evaluation | Materialized? | Evidence |
| --- | --- | --- | --- |
| R01 — AWS Cost Overruns | Critical | No | Budget and billing alerts configured before creating resources; actual cost under 1 USD per month on S3 and CloudFront |
| R02 — External API Dependency | High, limited to rate limits | Yes, broader scope than expected | The Jikan API returned gateway errors due to its own data source outage (DF-18), not request limits. The risk was reframed during development |
| R03 — Microservice Failure | Medium | Mitigated by design | Circuit breaking and graceful degradation verified in PI-17 and PN-01: system responds with 503 instead of cascading failure |
| R04 — Intellectual Property Infringement | Critical | No, actively avoided | Declined a copyrighted content request during development; dataset maintained exclusively open-licensed material |
| R05 — Schedule Overload | High | Yes | Quantified in Section 6: 15.5% excess planned hours over declared capacity in Sprints 6 through 8 |
| R06 — Credential Leakage | High | No | Git log audit confirmed absence of .env files in history prior to initial push |

# 8. Analysis Conclusions

## 8.1. On the Choice of Solution

Each discarded alternative was eliminated for verifiable reasons: data isolation (RNF-02) ruled out shared DB; actual catalog volume ruled out logistic regression; real team capacity (Gantt Chart) ruled out Payments epic. The constructed architecture is the one that survived this confrontation with evidence.

## 8.2. On Feasibility

All four dimensions—technical, economic, operational, and legal—proved viable, with one relevant caveat: operational feasibility was tighter than estimated, resolved by sacrificing non-mandatory scope rather than quality or schedule.

## 8.3. On the Value of Retrospective Analysis

Combines an ex-ante hypothesis with ex-post verification: which risks materialized and which did not, which technical alternative performed better than anticipated (content-based filtering), and which scope decision proved necessary earlier than expected (withdrawing Payments).

# 9. Warnings About This Document

## 9.1. Prepared at Project Closure

Sections 5, 6, and 7 compare ex-ante evaluation with ex-post data existing only after construction. Presenting this document as if it existed in its current form since Sprint 0 would be inaccurate.

## 9.2. Absence of Citable Market Figure

Section 2 lacks quantitative anime streaming penetration figures in Chile/LATAM because none were consulted during construction. If the evaluating committee demands quantitative backing, incorporate citable sources (Association of Japanese Animations, Statista) before defense.

## 9.3. Conditional Legal Feasibility under Law 17,336

No technical control prevents adding copyrighted content; relies on team operational discipline.

## 9.4. Relationship with Other Artifacts

- Integrated Planning Document: Contains the original risk matrix confronted in Section 7.

- Product Vision: Contains the complete problem statement and value proposition summarized in Section 2.

- Design Document: Contains the actual architecture constructed as a result of Section 4 decisions.

- Product Backlog & Gantt Chart: Source of figures in Sections 5.3 and 6.

- Test Plan: Contains evidence supporting technical and legal feasibility claims in Section 5.