# Squad and Responsibilities Document

### “Streaming Website - SugoiAnime”

### Table of Contents

- Revision History (p. 3)

- Introduction (p. 3)

- 1. Responsibilities (p. 3)

- 2. Squad (p. 4)

## Revision History

| Version | Date | Description / Change | Author |
| --- | --- | --- | --- |
| 1.0 | 04/04/2025 | Report creation | Natalia Benítez |
| 1.1 | 06/30/2025 | Review and adjustments | Natalia Benítez |
| 2.0 | 09/01/2026 | Squad updated to three members with module ownership | Elizabeth Alegría |

## Project Information

| Organization | Duoc UC. School of Informatics and Telecommunications |
| --- | --- |
| Section | 003V |
| Project Name | Streaming Website - SugoiAnime |
| Start Date | 08/13/26 |
| End Date | 12/16/26 |
| Main Sponsor | SugoiAnime |
| Instructor | Marco Antonio Valenzuela Contreras |

## Members

| RUT / ID | Name | Email |
| --- | --- | --- |
| 18-190.367-8 | Natalia Benítez | nat.benitez@duocuc.cl |
| 17.251.253-4 | Marco Hernández | marc.hernandeza@duocuc.cl |
| 17.668.384-8 | Elizabeth Alegría | el.alegria@duocuc.cl |

## Introduction

This document defines the roles and responsibilities of the team for the «SugoiAnime» project, an anime-focused streaming website (MVP) built on a microservices architecture and deployed to the cloud. The project is developed under the SCRUM methodology with a three-member team.

The team operates as a single cross-functional squad without a formal internal reporting hierarchy: for three people, adding coordination layers introduces communication friction without providing any management capacity that the team cannot handle directly. What does exist is explicit module ownership from sprint one, avoiding ambiguity regarding who makes decisions in each area of the system.

Below are the duties of each role, the module ownership of each member, and a squad summary table. SCRUM roles are performed concurrently with technical work: no member holds a full-time process role, which is appropriate for a team of this size.

## 1. Responsibilities

| Role | Responsibilities |
| --- | --- |
| Product Owner | - Maintain the Product Backlog prioritized using the MoSCoW criteria and write acceptance criteria for each item. - Decide what enters each sprint when capacity is insufficient for everything, as occurred when removing the payment epic from the scope. - Represent end-user needs to the development team. - Validate each sprint's deliverables against their acceptance criteria. - Ensure that delivered work provides value to the user, rather than simply functioning. |
| Scrum Master | - Facilitate sprint planning and team capacity estimation. - Identify impediments and capacity deviations, such as the overload recorded in sprints 6 through 8. - Organize and facilitate ceremonies: daily stand-up, sprint review, and retrospective. - Foster continuous improvement by incorporating lessons learned from each retrospective into the process. - Protect the team from external interference and unagreed scope changes. |
| Development Team | - Deliver a working product at the end of each sprint. - Develop the complete system: React frontend and four Spring Boot microservices. - Participate in task estimation and sprint planning. - Self-organize around module ownership and review peers' changes prior to merging. - Carry out integration, testing, and deployment using a continuous integration pipeline that blocks merges if a build or test fails. |
| QA / Tester (Testing Team) | - Design and execute functional and non-functional test cases from the test plan. - Verify that each feature meets its acceptance criteria before marking it as done. - Log defects along with their root causes, not just their symptoms, and validate fixes. - Verify non-functional properties: data isolation, single entry point, and CDN distribution. - Automate tests: the project has 44 automated cases (25 unit tests and 19 integration tests). - In this project, this role is not held by a dedicated member: each module owner writes and executes tests for their own code, and peer reviews serve as cross-validation. |

## 2. Squad

| Role | Name | Responsibilities |
| --- | --- | --- |
| Product Owner · Frontend and Documentation | Natalia Benítez | - React frontend: catalog, player, profiles, and client authentication. - Project documentation and requirements traceability. - Prioritize the Product Backlog and write acceptance criteria. - 12 commits in frontend and documentation. |
| Scrum Master · Infrastructure and Security | Elizabeth Alegría | - API Gateway and authentication microservice. - Docker containers, continuous integration, and AWS deployment. - Facilitate ceremonies and remove impediments. - 16 commits in infrastructure, gateway, and authentication. |
| Development · Content Domain | Marco Hernández | - Catalog and interactions microservices. - Synchronization with Jikan API and recommendation engine. - Multimedia content preparation and upload to S3. - 21 commits in catalog, interactions, and content. |
| Quality (Shared Responsibility) | All three members | - Testing of own module: 44 automated test cases in total. - Mandatory peer review before merging to the main branch. - Enforce the Definition of Done on each backlog item. |